Face Recognition System - Project Progress Report

CSE445 Course Project - Weeks 1-2 Update

Name: Sayef Ali Khan | ID: 2321942642   | Course: CSE445.7| Date: 11.07.2026

## 1. Project Objective

This project implements a face recognition system for 10 individuals exhibiting varied facial expressions, using classical machine learning techniques (Eigenfaces via PCA and a scikit-learn classifier) rather than deep learning, in line with the Python / NumPy / Pandas / scikit-learn / OpenCV toolset specified for this course. Over the first two weeks, three foundational modules were completed: dataset preparation, image preprocessing, and train/test splitting. This report summarizes the work completed, the reasoning behind each design decision, and the plan for the remaining weeks.

## 2. Weekly Progress Summary

| Week | Module Completed | Summary |
| --- | --- | --- |
| Week 1 | Dataset Preparation (Module 1) | Selected and organized a 10-subject facial expression dataset into a real, folder-based image structure. |
| Week 1–2 | Preprocessing (Module 2) | Built an OpenCV pipeline for face detection, resizing, illumination normalization, and vectorization. |
| Week 2 | Train/Test Split (Module 3) | Performed a stratified 70/30 split to prepare balanced data for model training and evaluation. |

## 3. Module 1 — Dataset Preparation

The Olivetti (AT&T) Faces dataset was selected as the data source, obtained directly through scikit-learn’s fetch_olivetti_faces() loader. This dataset contains 40 subjects with 10 grayscale images each (64×64 pixels), captured with natural variation in facial expression, eye state, and accessories such as glasses — which directly satisfies the assignment requirement of “facial images of individuals exhibiting various facial expressions.”

From the full 40-subject dataset, the first 10 subjects were selected (100 images total), matching the assignment’s scope. Rather than keeping the data as in-memory NumPy arrays, each image was converted to an 8-bit format and saved as an individual .jpg file, organized into one folder per subject (e.g., person_00/, person_01/, …). This mirrors how real-world face datasets and photo collections are structured, and ensures later stages can use genuine OpenCV image I/O rather than working only with pre-loaded arrays.

Logic: The dataset needed to be small enough to process on a personal laptop, but realistic and well-established enough to be credible for a face recognition task; the Olivetti dataset is a standard benchmark for exactly this reason. Organizing images into per-subject folders rather than one flat array also keeps subject identity explicit and easy to verify visually at any stage of the pipeline.

## 4. Module 2 — Preprocessing

Each saved image is passed through an OpenCV-based preprocessing pipeline consisting of four stages:

- Face detection: OpenCV’s Haar Cascade classifier (haarcascade_frontalface_default.xml) locates the face region in the image.

- Cropping & resizing: the detected (or full, as fallback) region is resized to a fixed 64×64 pixel size so every image produces a feature vector of identical length.

- Histogram equalization: cv2.equalizeHist() is applied to reduce the effect of lighting/contrast differences between images.

- Normalization & flattening: pixel values are scaled to the [0, 1] range and flattened into a single 4096-length numeric vector.

The output of this stage is a single feature matrix X (100 samples × 4096 pixel-features) and a matching label vector y, saved to disk for reuse.

Logic: A fixed-size, evenly-lit, flattened numeric representation is required because every scikit-learn algorithm expects fixed-length numeric input. Face detection was kept in the pipeline (even though the Olivetti images are already pre-cropped) because it is essential for processing real, uncropped photographs later — for example, images captured from a live webcam.

## 5. Module 3 — Train/Test Split

The 100-image dataset was split into a training set and a held-out test set using scikit-learn’s train_test_split(), with stratify=y and a 70/30 ratio. This produces 7 training images and 3 test images per subject, keeping every one of the 10 identities proportionally represented in both sets.

Logic: With only 10 images available per person, a plain random split risks leaving a subject under-represented (or entirely absent) in the test set purely by chance. Stratified sampling removes this risk and ensures that the accuracy measured in later stages reflects genuinely balanced performance across all 10 individuals, rather than being skewed by an uneven split.

## 6. Tools and Technologies Used

| Tool / Library | Role in the Project So Far |
| --- | --- |
| scikit-learn | Provided the Olivetti Faces dataset loader and will provide PCA/classification tools in later stages. |
| NumPy | Array manipulation — reshaping images, indexing subjects, stacking feature matrices. |
| OpenCV (cv2) | Face detection (Haar Cascade), image resizing, histogram equalization, saving/reading image files. |
| Pandas | Used for organizing dataset metadata and will support results analysis in later stages. |

## 7. Plan for Weeks 3–5

- Feature extraction using PCA (Eigenfaces) to reduce the 4096-pixel vectors to a compact, information-dense feature set.

- Training and comparing multiple classifiers (SVM, KNN, Logistic Regression, Random Forest) on the extracted features.

- Evaluating the best-performing model with a confusion matrix, classification report, and sample prediction visualizations.

- Wrapping the trained model in a Flask REST API for integration with the MERN-based login/payment system.